# UFDR Copilot System - Team Work Plan

# Project Overview

A hybrid Agentic RAG system that retrieves forensic evidence, constructs cases, builds knowledge graphs, and generates explainable UFDR-style reports.

# Team Structure

Member 1: Data & Indexing
Member 2: Retrieval & Reranker
Member 3: Agent & Tool Policy
Member 4: Case, Graph & Report

# Member 1 - Data & Indexing

Responsibilities:
- Validate dataset
- Build PageIndex (user, action, date, hour)
- Build FAISS index
- Provide search APIs

# Member 2 - Retrieval & Reranker

Responsibilities:
- Hybrid retrieval (PageIndex + FAISS)
- Query decomposition
- Reranker model
- Return top-K results

# Member 3 - Agent & Tool Policy

Responsibilities:
- Tool design (Search, Policy, Alert)
- Tool selection model
- Agent orchestration
- Scenario-based reasoning

# Member 4 - Case, Graph & Report

Responsibilities:
- Case building (timeline)
- Entity extraction
- Graph building (relationships)
- UFDR report generation
- Evaluation metrics

# Workflow

User Query → Agent → Retriever → Reranker → Case Builder → Graph → Reasoning → Report

# Evaluation

Metrics:
- Recall@K
- Precision@K
- Grounding Score
- Tool Accuracy

# Timeline

Week 1: Indexing + Case Prototype
Week 2: Retrieval + Agent
Week 3: Integration
Week 4: Evaluation + Demo